4. Stakeholder Analysis

| Field | Details |
| --- | --- |
| Prepared By | Sakshi Paradkar |
| Date | 28 May 2026 |
| Method | Requirements gathered through Stakeholder Interview |
| Version | 1.0 |

Project: Swastik Electronics — Online Store

Location: Dahisar, Mumbai

1. Stakeholder Register

| Stakeholder | Role | Interest in Project | Influence | Impact |
| --- | --- | --- | --- | --- |
| Rajesh Shah (Shop Owner) | Primary Client | Wants online visibility, more customers, and increased sales | High | High |
| End Customers | End Users | Want easy product browsing and secure purchasing experience | Low | High |
| Developer (Sakshi Paradkar) | Solution Developer | Responsible for designing and developing the system | High | High |
| Teacher/Evaluator | Project Assessor | Evaluates project quality, documentation, and implementation | High | High |
| Stripe | Payment Service Provider | Handles online payment processing | Medium | High |
| MongoDB Atlas | Database Service Provider | Stores product, order, and customer information | Low | High |

2. Stakeholder Interest vs Power Grid

High Power – High Interest (Manage Closely)

- Rajesh Shah (Shop Owner)

- Teacher/Evaluator

- Developer

High Power – Low Interest (Keep Satisfied)

- Stripe

Low Power – High Interest (Keep Informed)

- End Customers

Low Power – Low Interest (Monitor)

- MongoDB Atlas

3. Individual Stakeholder Profiles

1. Rajesh Shah — Shop Owner

Expectations

- Increase customer reach beyond Dahisar.

- Generate online orders and improve sales.

- Build online visibility for the business.

Concerns

- Website management complexity.

- Fake orders or payment-related issues.

- Dependency on developer for updates.

Management Strategy

- Conduct regular demonstrations and updates.

- Keep the interface simple and easy to understand.

- Provide proper documentation and support.

Communication Method

- WhatsApp communication

- In-person discussions

2. End Customers

Expectations

- Easy product browsing experience.

- Clear product pricing and descriptions.

- Secure and smooth checkout process.

Concerns

- Payment safety and security.

- Incorrect product delivery.

- Lack of customer support.

Management Strategy

- Provide user-friendly website design.

- Use secure Stripe payment integration.

- Send order confirmations and updates.

Communication Method

- Email notifications

- Website alerts and confirmations

3. Developer (Sakshi Paradkar)

Expectations

- Successful project completion.

- Learning experience and skill development.

- Positive project evaluation.

Concerns

- Last-minute requirement changes.

- Technical bugs during demonstration.

- Managing project scope within timeline.

Management Strategy

- Finalize requirements early.

- Use GitHub for version control and project tracking.

- Conduct proper testing before submission.

Communication Method

- Self-managed project coordination

4. Teacher/Evaluator

Expectations

- Proper Business Analyst documentation.

- Functional and original project implementation.

- Clear understanding of real-world application.

Concerns

- Incomplete documentation.

- Lack of originality or analysis.

- Weak project presentation.

Management Strategy

- Maintain complete documentation.

- Include stakeholder analysis, requirements, and process flows.

- Prepare proper presentation and demonstration.

Communication Method

- Report submission

- Viva and project presentation

5. Stripe

Expectations

- Proper payment gateway integration.

- Secure and valid payment processing.

Concerns

- Fraudulent transactions.

- Incorrect use of test mode in production.

Management Strategy

- Follow Stripe integration guidelines carefully.

- Use secure API keys and webhook validation.

Communication Method

- Stripe dashboard

- API logs and documentation

4. Stakeholder Communication Plan

| Stakeholder | Frequency | Method | Purpose |
| --- | --- | --- | --- |
| Rajesh Shah | Weekly | WhatsApp / In-person meetings | Project updates and feedback |
| End Customers | During transactions | Email / Website notifications | Order confirmations and updates |
| Teacher/Evaluator | At submission stage | Report and presentation | Project assessment |
| Stripe | As required | Dashboard / API logs | Payment monitoring |
| MongoDB Atlas | As required | Atlas dashboard | Database monitoring |