8. Feasibility Study Report

Project: Swastik Electronics — Online Store, Dahisar, Mumbai

| Field | Details |
| --- | --- |
| Prepared By | Sakshi Paradkar |
| Date | 2 June 2026 |
| Method | Requirements gathered through Stakeholder Interview |
| Version | 1.0 |

1. Introduction

1.1 Purpose

The purpose of this Feasibility Study is to evaluate whether the Swastik Electronics online store project was practical and achievable before development started. The study checks the technical, operational, financial, legal, and schedule feasibility of the project and identifies possible risks.

1.2 Scope

This study focuses on the feasibility of developing a full-stack MERN e-commerce website for Swastik Electronics, a local electronics shop located in Dahisar, Mumbai.

2. Types of Feasibility

2.1 Technical Feasibility

Objective:

To determine whether the project can be developed using available technologies and resources.

Assessment:

✅ Feasible

| Factor | Evaluation |
| --- | --- |
| Technology Stack | MERN stack is widely used and suitable for e-commerce applications |
| Developer Skill | Developer has knowledge of React, Node.js, MongoDB, and Express |
| Payment Integration | Stripe provides proper documentation and integration support |
| AI Search | Pinecone and FAISS can be used for AI-powered product search |
| Hosting | Platforms like Render, Railway, and Vercel provide free hosting options |
| Database | MongoDB Atlas free tier is sufficient for a small-scale project |
| Version Control | GitHub can be used for project management and source code storage |

Conclusion:

All required technologies are available and suitable for the project. The tools are well documented and manageable within the developer’s skill set. No major technical issues were identified.

Technical Risks:

- Free-tier hosting may affect website speed and performance.

- AI search setup may require additional configuration.

- Stripe integration may take extra time due to limited prior experience.

2.2 Operational Feasibility

Objective:

To determine whether the system will be practically used after development.

Assessment:

✅ Feasible with Conditions

| Factor | Evaluation |
| --- | --- |
| Shop Owner Willingness | Shop owner is interested in creating an online presence |
| Customer Tech Literacy | Most customers are comfortable with online shopping, while some older users may need assistance |
| Internet Access | Customers in Dahisar have access to mobile internet services |
| Shop Operations | Existing offline operations can continue along with the online system |
| Order Fulfillment | Orders can initially be managed manually by the shop owner |

Conditions for Success:

- The website should be actively shared through WhatsApp and social media.

- Product details should be updated regularly.

- Orders should be monitored consistently.

Operational Risks:

- No admin dashboard is currently available for easy product management.

- Delivery system is not implemented yet.

- Website traffic may remain low if not promoted properly.

2.3 Financial Feasibility

Objective:

To determine whether the project is financially practical.

Assessment:

✅ Feasible — Low Cost Project

Development Cost

| Item | Cost |
| --- | --- |
| Developer (Student Project) | ₹0 |
| MongoDB Atlas (Free Tier) | ₹0 |
| Hosting (Render/Railway Free Tier) | ₹0 |
| Domain Name (Optional) | ₹500 – ₹800 per year |
| Stripe Transaction Charges | 2.9% + ₹2 per transaction |

Estimated Initial Cost:

₹500 – ₹800 (only for domain purchase)

Revenue Potential

| Scenario | Estimate |
| --- | --- |
| 10 online orders per month @ ₹2000 average | ₹20,000 monthly revenue |
| 30 online orders per month @ ₹2000 average | ₹60,000 monthly revenue |
| Stripe charges on ₹20,000 | Approximately ₹600 |

Break-Even Analysis:

Since the project development cost is almost zero, the business can recover costs from the very first online order.

ROI Assessment:

Even a few additional monthly sales can make the project beneficial for the business.

Financial Risks:

- Incorrect Stripe setup may prevent payment processing.

- Hosting upgrades may be required if website traffic increases.

- No dedicated budget is available for marketing or SEO activities.

2.4 Legal & Compliance Feasibility

Objective:

To identify legal or compliance-related concerns.

Assessment:

🟡 Partially Feasible — Needs Improvement

| Factor | Status |
| --- | --- |
| Stripe Compliance | Must follow Stripe policies for Indian businesses |
| GST Compliance | GST registration may be required in future |
| Data Privacy | User data is stored but no privacy policy exists currently |
| Consumer Protection | Return and refund policies are not available |
| Business Registration | Business documents are needed for Stripe live mode |

Legal Risks:

- No privacy policy available on the website.

- No return or refund policy defined for customers.

- Stripe requires KYC verification for live transactions.

Recommendations:

- Add a privacy policy page.

- Add return and refund policy pages.

- Complete Stripe business verification before deployment.

2.5 Schedule Feasibility

Objective:

To determine whether the project could be completed within the planned timeline.

Assessment:

✅ Feasible

| Phase | Estimated Time |
| --- | --- |
| Requirement Gathering | 1 week |
| Frontend Development | 2–3 weeks |
| Backend Development | 2–3 weeks |
| Payment Integration | 1 week |
| Testing and Bug Fixing | 1 week |
| Total Estimated Duration | 7–9 weeks |

Conclusion:

The project timeline was realistic for a student-level project and was completed successfully within the expected duration.

3. Feasibility Summary

| Feasibility Type | Verdict | Notes |
| --- | --- | --- |
| Technical Feasibility | ✅ Feasible | Required tools and technologies are available |
| Operational Feasibility | ✅ Feasible with Conditions | Requires promotion and admin management |
| Financial Feasibility | ✅ Feasible | Very low development cost |
| Legal Feasibility | 🟡 Partially Feasible | Privacy policy and compliance updates required |
| Schedule Feasibility | ✅ Feasible | Achievable within planned timeframe |

4. Recommendation

The feasibility study shows that the Swastik Electronics online store project is practical and worth implementing.

The project provides an affordable digital solution for a local electronics business and helps improve online visibility, customer reach, and sales opportunities. Most risks identified are manageable and can be improved in future versions of the system.

Before deploying the website for real customers, additional improvements such as an admin dashboard, privacy policy, refund policy, and proper Stripe business verification should be completed.